Security Risk Assessment & Audit Services

for {{SYSTEM_NAME}} ({{SYSTEM_ABBR}})

of the

{{DEPARTMENT_NAME}}

Detailed Project Plan

Prepared By

Version: 1.0

{{VERSION_DATE}}

© The Government of the Hong Kong Special Administrative Region

The contents of this document remain the property of, and may not be reproduced in whole or in part without the express permission of the Government of the HKSAR

Version History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| 1 | {{VERSION_DATE}} | Summary of Changes - ALL | SunnyVision |

Distribution

| Copy No. | Holder |
| --- | --- |
| 1 | {{DEPARTMENT_NAME}} (“{{DEPARTMENT_ABBR}}”) |
| 2 | SunnyVision Ltd. (“SV”) |

Table of Contents

Abbreviation and Acronyms	2

1.	Introduction	3

1.1.	Project Objectives	3

2.	Scope of Service	5

3.	Approach	7

3.1.	Security Tools and Techniques	7

3.2.	Risk Assessment Methodology	7

3.3.	Project Management Methodology	8

3.4.	Assessment Criteria and Reference Documentation	9

3.5.	Project Organisation	9

3.6.	Roles and Responsibilities	9

4.	Project Plan	11

4.1.	SCHEDULE	11

4.2.	Dependencies	14

4.3.	Assumptions	14

4.4.	Payment Milestones	14

5.	Project Deliverables	15

6.	Project Control	16

6.1.	Acceptance of Deliverables	16

6.2.	Checkpoint Review	16

6.3.	Tolerance	16

6.4.	Change Management	16

6.5.	Project Quality Plan	16

Abbreviation and Acronyms

{{DEPARTMENT_ABBR}}			{{DEPARTMENT_NAME}}

SV                               SunnyVision Ltd.

PAT			Project Assurance Team

PSC			Project Steering Committee

SA			Security Audit

SRA			Security Risk Assessment

The Service		Security risk assessment and audit services

# Introduction

The purpose of this document is to describe the project schedule and resources plan for conducting the security risk assessment and audit services for {{DEPARTMENT_ABBR}} by SV.

This Work Assignment is subject to the prevailing terms and conditions in the Conditions of Individual Contract (Part IV of the Standing Offer Agreement under SOA-QPS5).  The tentative completion date is {{TENTATIVE_COMPLETION_DATE}}.

## Project Objectives

The objectives of the work assignment are:

Security Risk Assessment and Audit (“SRAA”)

{{SRAA_OBJECTIVES}}

{{#HAS_PIA}}

Privacy Impact Assessment and Audit (“PIAA”)

{{PIAA_OBJECTIVES}}

{{/HAS_PIA}}

# Scope of Service

The scope of the Service for {{DEPARTMENT_ABBR}} was clarified and confirmed in the kick-off meeting.

- Security Risk Assessment and Audit (“SRAA”)

{{SRAA_SCOPE}}

- {{#HAS_PIA}}

- Privacy Impact Assessment and Audit (“PIAA”)

{{PIA_SCOPE}}

{{/HAS_PIA}}

The scope of the services shall cover the security areas and controls specified in Baseline IT Security Policy (S17), in particular the 14 areas listed in section 2.1 of S17.

SV would ensure that the Service provided have minimum impacts on the daily operation.

SV would carefully schedule all activities to avoid/minimise service interruption and agree with user on the schedule, possible impact and fall back/recovery procedure if such is inevitable.

In order to carry out the assessment activities, SV would provide the software and equipment, if necessary, for carrying out the tasks free of charge to the Government.

# Approach

With reference to the outlined approach in the Practice Guide for Security Risk Assessment & Audit from Digital Policy Office, below are the steps to take for the security risk assessment and audit services:

- Identify assets through asset survey and/or manuals.

- Perform risk analysis based on results.

- Carry out general control review to identify vulnerabilities in the control processes via site visits, interviews and document reviews.

- Conduct technical vulnerability tests.

- Report and document the security risk assessment and audit results.

- Provide recommended safeguards to mitigate the vulnerabilities identified.

- Verify the security status after implementation of safeguards.

- Report and document the verification results.

## Security Tools and Techniques

The risk assessment and audit processes include general control review, managerial risk analysis, technical risk analysis, technical review, impact and likelihood assessment, risk result analysis, recommendation and documentation.

Interview with system representatives and site visit would be conducted.  Vulnerability scan would be performed using Nessus vulnerability scanner, and OWASP web vulnerability scanner.

## Risk Assessment Methodology

For a proper assessment of the security risks in IT systems, all assets included within the scope of service, both tangible and intangible, such as information, services, reputation, hardware and software, communications, interfaces, physical assets, supporting utilities, personnel and access control measures should be identified beforehand.

An asset is anything of value and is what the organisation needs to protect.  The purpose is to show the importance of these assets to the systems or areas under assessment.

The assets include, but are not limited to:

- Tangible assets: software, hardware equipment, communications network, appliances, physical devices, documentations, consumable supplies, etc.

- Intangible assets: information, data, services, processes (both automated and non-automated processes), etc.

- Strategic assets: people, skill-set, access control measures, business goals and risk, business rules, business strategies, reputation, supporting utilities, and etc.

Values of assets can be expressed in terms of:

- Tangible values such as replacement costs, legal claims

- Intangible values such as reputation

- Information values e.g. Confidentiality, Integrity and Availability

The fundamental goal of the information security assessment, related to the use of IT, is to determine the Confidentiality of the information, to maintain the data’s Integrity, and to govern its Availability.  These C - I - A represents the commonly accepted three basic principles of information security.

Confidentiality:	Only authorised persons are allowed to know or gain access to the information stored or processed by information systems in any aspects.

Integrity: 	Only authorised persons are allowed to make changes to the information stored or processed by information systems in any aspects.

Availability: 	Information Systems should be available to users at any given or specified period.

The asset/system owner should determine the asset in term of CRITICALITY VALUE (relative Criticality within the scope of study) for qualitative risk analysis.

The criticality value of the asset also represents how much security would be afforded for that asset item.

The following list illustrates some examples of the rating of the assets:

H: High

· [C] 	Unauthorised disclosure to information classified as “Secret” or “Confidential” under Security Regulation.

· [I] 	Unauthorised modification or destruction to information classified as “Secret” or “Confidential” under Security Regulation.

· [A] 	Disruption of services; High Recovery or replacement cost; should be available for time-critical activities within short time scale; events that require senior management attention.

M: Moderate

· [C] 	Unauthorised disclosure to information classified as “Restricted” under Security Regulation.

· [I] 	Unauthorised modification or destruction to information classified as “Restricted” under Security Regulation.

· [A] 	Disruption of supportive services; nominal recovery or replacement cost; the unavailability can be tolerant for days; events that require line management attention.

L: Low

· [C] 	Unauthorised disclosure to unclassified information.

· [I] 	Unauthorised modification or destruction to unclassified or public consumption information; its compromise would not be harmful to Bureau/Department.

· [A] 	Minor disruption of services; little recovery or replacement cost; events that are managed by routine procedures.

## Project Management Methodology

SV has developed a unique set of methods based on a couple of accepted industry standards and have been at the forefront of their implementation: ISO 27001 (Information Security Management System) and the HKSAR Government standards.

- ISO 27001:2013 - Information technology -- Security techniques -- Information security management systems -- Requirements

## Assessment Criteria and Reference Documentation

Based on the professional expertise knowledge, best practices of the industry and the assessment criteria mentioned, the SV project team is going to identify the necessary improvements for {{DEPARTMENT_ABBR}}. The assessment results will be presented to {{DEPARTMENT_ABBR}} upon the completion of the reporting phase. The criteria to accept the completion of the Service will be based on the findings and recommendations that have been made in the assessment results which are reasonable and agreed by {{DEPARTMENT_ABBR}}, as well as the status review of safeguard implementation.

SV would refer to the following documents in conducting the work assignment:

a. Security Regulations

b. Baseline IT Security Policy

c. IT Security Guidelines

d. Practice Guide for Security Risk Assessment & Audit

e. Practice Guide for Penetration Testing

f. Practice Guide for Information Security Incident Handling

g. Practice Guide for Website and Web Application Security

h. Practice Guide for Internet Gateway Security

i. The Interoperability Framework for the e-Government

j. IT Security Policy for {{DEPARTMENT_ABBR}}

## Project Organisation

The members of SunnyVision project organization are as follows:

| Role | Name | Contact |
| --- | --- | --- |
| SRAA Project Manager | NG HON WAI | hwng@sunnyvision.com |
| SRAA Consultant I | CHANG YU LAM | ylchang@sunnyvision.com |
| SRAA Consultant II | LEUNG Chi Yuen | cyleung@sunnyvision.com |

## Roles and Responsibilities

Roles and responsibilities of SV and {{DEPARTMENT_ABBR}} are as follows,

SV

- Conduct the work assignment by fulfilling the project management and service requirements as stipulated in section 4.1 to 4.7 of the Brief.

{{DEPARTMENT_ABBR}}

- Provide assistance in coordinating various parties for the smooth implementation of this assignment.

# Project Plan

## SCHEDULE

| List of Tasks | Deliverables | Target Completion Date |
| --- | --- | --- |
| Stage 0: Work Assignment Team Formation |  |  |
| Appointment of service and project team formation |  | {{DATE_STAGE_0}} |
| Stage 1: Project Initiation |  |  |
| Introductory Meeting - Agree on service scope, goals, and deliverables. |  | {{DATE_INTRO_MEETING}} |
| Project Planning - Develop a mutually agreeable delivery schedule and duration of service. | Detailed project plan | {{DATE_PROJECT_PLAN}} |
| Stage 2: Implementation |  |  |
| Preparation of Checklist | checklists | {{DATE_CHECKLISTS}} |
| Preparation of Fallback/Recovery Procedures for Technical Vulnerability Tests (such as vulnerability scanning, penetration testing, etc.) | Fallback/recovery procedures | {{DATE_CHECKLISTS}} |
| Asset Identification and Valuation | A list of identified and evaluated assets in the agreed scope | {{DATE_CHECKLISTS}} |
| Security Risk Assessment |  |  |
| Risk Identification - Perform general control review - Perform vulnerability scanning - Perform penetration testing - Perform configuration review - Perform source code review - Identify and document potential risks that could impact a system |  | {{DATE_SRAA_COMPLETION}} |
| Risk Analysis - Perform impact and likelihood assessment to determine the risk result. |  | {{DATE_SRAA_COMPLETION}} |
| Risk Evaluation - Compare the result of the risk analysis with the established risk criteria to determine where additional action is required. |  | {{DATE_SRAA_COMPLETION}} |
| Delivery of Security Risk Assessment Report, Risk Treatment Plan, and System Risk Register | - Security Risk Assessment Report (includes: vulnerabilit y scanning report; penetration testing report; and source code review report) - Completed general control checklist and evidence that substantiate the findings - Risk treatment plan - System risk register | {{DATE_SRAA_COMPLETION}} |

| Presentation of Security Risk Assessment Report, Risk Treatment Plan, and System Risk Register |  | {{DATE_PRESENTATION}} |
| --- | --- | --- |
| Security Audit |  |  |
| Compliance Check - Conduct compliance checking by documentation review, site visits, multi-level interviews, group discussion, surveys, etc. against S17, G3 and departmental security policy or policies that are relevant and within the scope of security audit. |  | {{DATE_SRAA_COMPLETION}} |
| Delivery of Security Audit Report | - Security Audit Report - Completed compliance checklist and evidence that substantiate the findings | {{DATE_SRAA_COMPLETION}} |
| Presentation of Security Audit Results | Presentation on security risk assessment and security audit | {{DATE_PRESENTATION}} |
| Safeguard Data and Results - After completion of security risk assessment and security audit, all data collected and testing results & tools should be safeguarded. |  | {{DATE_PRESENTATION}} |
| Stage 3: Follow-up Actions and Verification |  |  |
| Development of Follow-up Plan3 on recommendations with implementation schedule | Follow-up plan | {{DATE_PRESENTATION}} |
| Safeguard Implementation Review |  | End of week 2 after implementation n of safeguards |
| Delivery of Verification Report | Verification report | End of week 3 after implementation n of safeguards |
| Closure |  |  |
| Presentation of Verification Results | Presentation on verification | End of week 4 after implementation n of safeguards |

| Milestone | End of Date | Deliverables |
| --- | --- | --- |
| 0. Work Assignment Team Formation | {{DATE_STAGE_0}} |  |
| 1. Project initiation | {{DATE_PROJECT_PLAN}} | (1) Project initiation document |
| {{#HAS_PIA}}2. Conduct PIA | {{DATE_SRAA_COMPLETION}} | - PIA assessment report - PIA audit report{{/HAS_PIA}} |
| 3. Project closure | {{DATE_CLOSURE}} | (4) Project evaluation report |

## Dependencies

The process of risk analysis depends on an availability of the asset identification and valuation, which requires the effort from the personnel of {{DEPARTMENT_ABBR}} during the Service.

## Assumptions

The configurations of the assessed system are completed and frozen at the moment of security assessment and audit.

## Payment Milestones

The payment for this work assignment shall be a one-off “Complete-of-Work” fee.  Payment shall become payable to the Contractor upon passing the agreed payment acceptance criteria as set out in Section 5 of the Brief and in accordance with the terms and schedule of payment in Part IV - Conditions of Individual Contract.  SV will produce an invoice for each sum becoming payable to the named person to be informed by the Government in writing.

The Contract fee will be payable upon the completion of the services with the following schedule:

| Payment Milestone (PM) | Percentage of Total Payment |
| --- | --- |
| Upon the Government’s acceptance of all the Deliverables | 100% |

# Project Deliverables

The deliverables to be produced in different phases of the Service are given below:

| - Detailed project plan - General control checklist - Fallback / recovery procedures - Security risk assessment report - Completed general control checklist - Security audit report - Follow-up plan - Verification report {{#HAS_PIA}} - Privacy Impact Assessment Report - Privacy Compliance Audit Report {{/HAS_PIA}} - Project evaluation document such as project evaluation report - Presentations |  |
| --- | --- |

# Project Control

## Acceptance of Deliverables

SV SRAA Consultant will act as a contact point to {{DEPARTMENT_ABBR}} regarding all project related activities of this Work Assignment and will oversee and monitor the progress of various activities during the entire project life cycle and to ensure that all project related activities are delivered and completed according to the schedule and meeting the assignment requirements.

Besides, all assignment deliverables should have been delivered and are acceptable to {{DEPARTMENT_ABBR}}.

## Checkpoint Review

As a control measure, progress meetings will be held by the working groups of {{DEPARTMENT_ABBR}} and SV on a needed basis to review the project progress, issues and problems.  User representatives may be invited to attend the progress meetings.  The progress meetings will be the place to resolve minor issues and problems as much as possible.

## Tolerance

A tolerance period of 30 calendar days can be allowed for the whole project.

## Change Management

All changes, regardless of the type, are raised in Change Request. SV Project Manager/SRAA Consultant, in consultation with the Internal Project Manager, if necessary, will conduct impact analysis on the issues and recommend actions to take.  Recommended actions for major issues (those that cannot be resolved right away or their impact is so large that the tolerance level of the project is exceeded) will be raised to the senior management for approval.  Recommended actions for minor issues will be followed up by the SV Project Manager/SRAA Consultant.  The progress of follow-up actions will be monitored.

## Project Quality Plan

Quality of deliverables would be assured by the SV Project Manager/SRAA Consultant, according to the quality management methodology.